## Slide 1: Software Development Methodologies

## Slide 2: Software Development (1 of 4)

## Slide 3: Software Development (2 of 4)
The software development life cycle
  Software development life cycle: the phases of software development: conception/planning, design, implementation, verification, maintenance, and retirement
  Key events occur during each phase
    Conception and planning: requirements for what the software is expected to do are created by various stakeholders and combined into a plan
    Design: developers formulate a model of the software using algorithms and data structures that specify how the software will meet the requirements
    Implementation: code is written and data structures are populated
    Verification: the software is tested, debugged, and optimized for deployment
    Maintenance: the deployed software is incrementally improved
    Retirement: support is discontinued
  The cycle may begin again for a new edition of the software

## Slide 4: Software Development (3 of 4)
The software development life cycle (continued)
  Plan before you code, accounting for what the software should do and how
  Testing is mandatory
  Be prepared to revise and improve code with a long lifespan
Efficiency, quality, and security
  Efficiency: combining a smaller hardware footprint with better response time
  Security: protecting self, users, underlying hardware, and the communication system from unauthorized activities
  Quality: correctness, reliability, ease of use, flexibility, testability, and maintainability

## Slide 5: Software Development (4 of 4)

## Slide 6: The Waterfall Model (1 of 3)
Structured analysis and design
  Waterfall model: a model that divides software development into a series of cascading tasks that are performed one after the other
Waterfall advantages and disadvantages
  Advantages:
    Emphasis on planning during the analysis and design phases
    Programmers have a clear mandate and don’t need to be concerned with last-minute change orders
    Documentation created during the analysis and design phases needs only minor edits to become documentation for the final software product
  The major criticism is lack of flexibility

## Slide 7: The Waterfall Model (2 of 3)

## Slide 8: The Waterfall Model (3 of 3)
Waterfall advantages and disadvantages (continued)
  Appropriate for development projects when:
    Scope and size of the project are well defined
    Requirements are clear at the beginning of the project
    Underlying system and use cases are stable
    Project has a defined completion period during which requirements are not likely to change

## Slide 9: The Agile Model (1 of 5)
Incremental development
  Incremental development model: model in which software is designed, coded, and tested in a succession of cycles
  Each cycle produces a module that works and adds value to the project but is not necessarily feature complete
Agile methodologies
  Agile developmental methodologies: methodologies based on incremental, iterative development (e.g., Scrum)
    A Scrum Master is a professional who leads a team using Agile project management through the course of a project. A Scrum Master facilitates all the communication and collaboration between leadership and team players to ensure a successful outcome.

## Slide 10: The Agile Model (2 of 5)
  Four important principles of the Agile philosophy:
    Interacting with users and team members rather than following a set process
    Focusing on coding and testing rather than maintaining documentation
    Getting feedback from users throughout the development process
    Allowing specifications to change as developers respond to feedback

## Slide 11: The Agile Model (3 of 5)

## Slide 12: The Agile Model (4 of 5)
Agile advantages and disadvantages
  Advantages:
    More flexible
    Functional software is released at the end of each iteration
    Each release is thoroughly tested to ensure software quality
    User interaction during multiple deployment and review phases provides developers with continuous feedback
    Because of feedback during each iteration, the final product tends to satisfy user needs

## Slide 13: The Agile Model (5 of 5)
Agile advantages and disadvantages (continued)
  Disadvantages:
    Measuring progress is difficult
    Number of iterations that will be required for the final product is unknown
    Developers can get sidetracked by requests to add features that are not essential to the software functionality
    The lack of a comprehensive design plan tends to be reflected in haphazard documentation
  Appropriate for projects where:
    Requirements are not obvious when the project begins
    It is acceptable for the design to emerge through prototyping
    User involvement in the development process is important